### Property Management System Development Plan
#### Overview
This plan outlines the stages and technologies involved in building a comprehensive property management system that supports property management, financial tracking, and personal expenditure management.
#### Stage 1: Initial Setup and Core Technologies
- Objective: Set up the development environment and establish the core architecture of the system.
- Technologies:
  - Frontend: HTML, CSS, JavaScript
  - Backend: Node.js with Express (considering your current tech stack, but Python with Flask/Django could be an alternative if preferred later)
  - Database: MySQL (initially, with an option to switch to PostgreSQL)
  - Version Control: Git for source code management
  - Deployment: Initial setup on a local server, later to be moved to a cloud provider like AWS or DigitalOcean
#### Stage 2: Basic Property Management Features
- Objective: Develop basic interfaces and backend functionality for property management.
- Technologies:
  - Frontend: Bootstrap for responsive design, jQuery for simpler DOM manipulations
  - Backend: RESTful APIs using Express to handle requests like adding, editing, and retrieving property data
  - Database: MySQL schemas for properties, stages, and documents
- Features to Develop:
  - Property listing page
  - Add/Edit property form
  - Property details page including document management
#### Stage 3: Financial Management Implementation
- Objective: Implement comprehensive financial tracking for properties, rentals, and rehabilitation projects.
- Technologies:
  - Frontend: Data visualization libraries (e.g., Chart.js for displaying financial metrics)
  - Backend: Expanded API endpoints for financial data handling
  - Database: Additional tables for loans, payments, expenses, and budgets
- Features to Develop:
  - Loan and payment tracking system
  - Expense reporting and categorization
  - Budget setup and tracking for property rehabilitation
#### Stage 4: Rental and Tenant Management
- Objective: Create functionalities for managing rentals and tenants.
- Technologies:
  - Frontend: Further use of Bootstrap and jQuery to handle forms and listings
  - Backend: Secure API endpoints for tenant data transactions
  - Database: Tables for rental income, tenant details, lease agreements
- Features to Develop:
  - Tenant management dashboard
  - Rental income and expenditure log
  - Lease agreement management
#### Stage 5: Reporting and Tax Preparation
- Objective: Develop reporting tools and export functionalities for tax preparation and management overview.
- Technologies:
  - Frontend: Libraries for generating PDFs or CSV files (e.g., jsPDF, PapaParse)
  - Backend: Complex querying capabilities for report generation
- Features to Develop:
  - Customizable financial reports
  - Export tools for financial data
  - Integration with accounting software (if feasible)
#### Stage 6: Personal Expenditure Tracking and Final Integration
- Objective: Finalize the system with personal expenditure tracking and ensure all components are integrated smoothly.
- Technologies:
  - Frontend: Additional UI components for personal finance management
  - Backend: Private APIs for handling personal data securely
- Features to Develop:
  - Personal dashboard for financial tracking
  - Alerts and reminders for personal financial management
  - Comprehensive testing and debugging
#### Stage 7: Deployment and Maintenance
- Objective: Deploy the application to a cloud server and enter the maintenance phase.
- Technologies:
  - Deployment: Docker for containerization, AWS or DigitalOcean for hosting
  - Continuous Integration/Continuous Deployment (CI/CD) pipelines to manage deployment and updates
- Actions:
  - Finalize deployment scripts and environment settings
  - Regular updates and patches
  - Ongoing support and feature enhancements based on user feedback